# Uniware Vtiger MCP — Complete Implementation

Consolidated documentation
Stakeholder guide · Project journey · Technical architecture · Claude + Entra ID setup
June 2026 | Uniware GenAI Team

# Document Contents

| Part | Source / Description |
| --- | --- |
| Part 1 | Stakeholder implementation guide (requirements, architecture, security, deploy) |
| Part 2 | Project journey & technical history (timeline, issues, solutions, modules) |
| Part 3 | Technical architecture & request flow (docs/TECHNICAL.md) |
| Part 4 | Claude connector + Microsoft Entra ID setup (docs/CLAUDE_SETUP.md) |

# Part 1 — Stakeholder Implementation Guide

# 1. Executive Summary

Phase 1 delivers a read-only Model Context Protocol (MCP) server that connects Anthropic Claude to Uniware's Vtiger CRM instance. Account Managers (AMs) can ask Claude in natural language for morning briefings — overdue follow-ups, open deals, and leads — without logging into Vtiger manually.

The server is deployed on Render.com (free tier), monitored by UptimeRobot, and connected to Claude via a custom MCP connector. Source code is maintained on GitHub and GitLab.

| Item | Value |
| --- | --- |
| GitHub Repository | https://github.com/Srimathi-8502/Mcp_Vtiger_claude |
| GitLab Repository | http://192.168.1.195/genai/claude_vtiger_mcp |
| Live Service URL | https://mcp-vtiger-claude.onrender.com |
| MCP Endpoint | https://mcp-vtiger-claude.onrender.com/mcp |
| Health Check | https://mcp-vtiger-claude.onrender.com/health |
| Vtiger Instance | https://usp.od2.vtiger.com |
| Phase | Phase 1 — Read-only |

# 2. Project Objective

Give Account Managers a daily CRM briefing through Claude conversational AI.

Eliminate manual Vtiger report building for morning standups.

Provide a secure, read-only integration — no CRM write access from AI.

Establish foundation for Phase 2 (write-back, user lookup, scheduling).

## 2.1 Success Criteria (Phase 1)

Claude can call MCP tools and return real Vtiger data.

Deals show customer names (not raw Account IDs).

Overdue deal follow-ups are queryable per signed-in AM (no owner ID in prompt).

Service is deployed, health-checked, and demo-ready.

# 3. Requirements

## 3.1 Functional Requirements

| ID | Requirement | Status |
| --- | --- | --- |
| FR-01 | Fetch leads assigned to an AM by Vtiger user ID | Done |
| FR-02 | Fetch deals (Potentials) assigned to an AM | Done |
| FR-03 | Fetch overdue/due-today deal follow-ups | Done |
| FR-04 | Resolve deal organisation ID to Account name | Done |
| FR-05 | Expose data to Claude via MCP HTTP protocol | Done |
| FR-06 | Configurable CRM field mapping via environment | Done |
| FR-07 | Health and readiness endpoints | Done |
| FR-08 | Lead overdue follow-ups by date field | Blocked — no Leads date field in Vtiger |
| FR-09 | Per-user access via Microsoft Entra ID OAuth | Done |
| FR-10 | whoami tool to confirm signed-in AM and scope | Done |
| FR-11 | Server-side terminal stage exclusion | Not in Phase 1 — prompt-side filter |
| FR-12 | Server-side recency window filter | Not in Phase 1 — prompt-side filter |
| FR-13 | Write-back to Vtiger (activities, updates) | Phase 2 |

## 3.2 Non-Functional Requirements

| ID | Requirement | Implementation |
| --- | --- | --- |
| NFR-01 | Read-only CRM access | No create/update/delete in codebase |
| NFR-02 | Microsoft Entra ID OAuth authentication | AzureProvider + email → Vtiger user mapping |
| NFR-03 | Secrets not in git | .env in .gitignore; Render env vars |
| NFR-04 | HTTPS in production | Render provides TLS |
| NFR-05 | SQL injection protection | Field name validation + value quoting |
| NFR-06 | Paginated Vtiger queries | LIMIT pagination up to 100/page |
| NFR-07 | Availability for demo | UptimeRobot pings /health every 5 min |

# 4. Use Cases

## 4.1 Primary Use Case — Morning AM Briefing

Actor: Account Manager
Trigger: 9:00 AM daily standup or on-demand
Flow: AM opens Claude → asks for briefing → Claude calls MCP tools → returns prioritized action list with deal names, customer names, stages, follow-up dates.

## 4.2 Example User Prompts

"Give me my morning CRM briefing."

"What follow-ups are overdue for me today?"

"Show my open deals with customer names and stages."

"List all my leads and their status."

"Who am I signed in as?" (calls whoami)

## 4.3 Who Benefits

| Stakeholder | Benefit |
| --- | --- |
| Account Managers | Daily action list without opening Vtiger |
| Sales Leadership | Better follow-up discipline, fewer missed deals |
| IT / Security | Controlled read-only API bridge; no direct DB access |
| GenAI Team | Reusable MCP pattern for other Uniware integrations |

# 5. System Architecture

Claude (claude.ai) → HTTP MCP → FastMCP Server (Python/Uvicorn on Render) → Vtiger webservice.php → Vtiger CRM Cloud (usp.od2.vtiger.com)

## 5.1 Component Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| AI Client | Anthropic Claude | Natural language interface for AMs |
| Protocol | MCP (Model Context Protocol) | Tool calling standard |
| Server Framework | FastMCP 3.x + Starlette | MCP HTTP app |
| Runtime | Python 3.12 + Uvicorn | ASGI web server |
| Hosting | Render.com (Web Service) | Cloud deployment |
| Monitoring | UptimeRobot | Keep-alive + uptime checks |
| CRM API | Vtiger webservice.php | Legacy REST-like API |
| HTTP Client | httpx (async) | Vtiger API calls |
| Config | Pydantic Settings + .env | Environment-based configuration |

## 5.2 Request Flow

AM sends prompt in Claude with Vtiger_MCP connector enabled (Microsoft sign-in).

Claude calls MCP tool (e.g. get_my_overdue_followups) via HTTPS POST to /mcp.

Azure OAuth token validated; email mapped to Vtiger owner ID.

FastMCP routes to tool handler in tools/crm.py.

VtigerClient logs into Vtiger (getchallenge + MD5 accessKey).

Vtiger SQL-like query executed with pagination.

For deals: related_to Account IDs resolved to accountname.

JSON returned to Claude; Claude formats natural-language briefing.

## 5.3 Project Structure

src/vtiger_mcp/main.py — Entry point, health routes, FastMCP app

src/vtiger_mcp/config.py — Environment settings and field mapping

src/vtiger_mcp/middleware.py — API key validation

src/vtiger_mcp/auth/users.py — OAuth identity, email → Vtiger owner mapping

src/vtiger_mcp/tools/crm.py — Four MCP tool definitions (whoami + 3 briefing tools)

src/vtiger_mcp/vtiger/client.py — Vtiger login, queries, normalization

scripts/ — connection_check, describe_fields, describe_raw, test_tools

docs/TECHNICAL.md — Architecture documentation

render.yaml — Render Blueprint configuration

Dockerfile — Container build (alternative deploy)

# 6. What Was Implemented

## 6.1 MCP Tools (4)

| Tool | Purpose | Vtiger Module / Scope |
| --- | --- | --- |
| whoami | Show signed-in AM email, Vtiger owner ID, admin flag, and data scope | Users (lookup only) |
| get_my_leads | Leads for the signed-in AM (admin: all or filter by am_email) | Leads |
| get_my_deals | Deals for the signed-in AM (admin: all or filter by am_email) | Potentials |
| get_my_overdue_followups | Overdue deals/leads for signed-in AM (admin: all or filter) | Leads + Potentials |

## 6.1.1 whoami Tool

The whoami tool confirms which Account Manager is authenticated via Microsoft Entra ID and what CRM data scope they have. AMs do not need to provide a Vtiger owner ID in the prompt — Claude or the AM can call whoami first to verify identity before running briefing tools.

| Output field | Description | Example |
| --- | --- | --- |
| email | Signed-in Microsoft / Uniware work email | nirmal@uniware.net |
| display_name | AM name from Vtiger Users | Nirmal Kumar J P |
| owner_id | Vtiger user ID mapped from email | 19x6 |
| is_admin | True if email is in VTIGER_ADMIN_EMAILS | true for Nirmal |
| scope | own_data_only or all_am_data | all_am_data for admin |

Example whoami response:

{"email": "nirmal@uniware.net", "display_name": "Nirmal Kumar J P", "owner_id": "19x6", "is_admin": true, "scope": "all_am_data"}

## 6.2 Features Delivered

Vtiger webservice login with MD5 challenge handshake

Paginated query_all() for large datasets

Configurable field mapping via VTIGER_FIELD_* env vars

Deal organisation_id → organisation_name resolution via Accounts module

Normalized JSON output keys for Claude (not raw Vtiger field names)

GET /health (liveness) and GET /ready (config check)

Microsoft Entra ID OAuth (AzureProvider) for per-user Claude access

whoami tool for signed-in AM identity and scope confirmation

get_my_* tools — no Vtiger owner ID required in prompts

Helper scripts for field discovery and connection testing

Render deployment with render.yaml Blueprint

GitHub + GitLab repository with README and technical docs

Word documentation (Vtiger_Claude_MCP.docx, this document)

## 6.3 HTTP Endpoints

| Endpoint | Auth | Purpose |
| --- | --- | --- |
| /health | Public | Liveness — always 200 if process up |
| /ready | Public | Readiness — 200 if config complete, 503 if degraded |
| /mcp | OAuth (Microsoft) | MCP protocol endpoint for Claude |

# 7. Vtiger Data — What We Pull

## 7.1 Vtiger Modules Used

| UI Name | API Module Name | Notes |
| --- | --- | --- |
| Leads | Leads | describe confirmed |
| Deals | Potentials | NOT 'Deals' — ACCESS_DENIED on describe |
| Accounts | Accounts | Used to resolve organisation names |

## 7.2 Deals (Potentials) — Field Mapping

| Briefing Field | Vtiger API Name | Env Variable |
| --- | --- | --- |
| Assigned AM | assigned_user_id | VTIGER_FIELD_DEAL_OWNER |
| Deal name | potentialname | VTIGER_FIELD_DEAL_NAME |
| Organization (customer) | related_to → accountname | VTIGER_FIELD_DEAL_ORG |
| Deal stage | sales_stage | VTIGER_FIELD_DEAL_STAGE |
| Amount | amount | VTIGER_FIELD_DEAL_AMOUNT |
| Last contacted | last_contacted_on | VTIGER_FIELD_DEAL_LAST_CONTACTED |
| Next follow-up date | cf_potentials_nextfollowupdate | VTIGER_FIELD_DEAL_FOLLOWUP_DATE |
| Next follow-up description | nextstep | VTIGER_FIELD_DEAL_FOLLOWUP_DESC |

## 7.3 Deal Sales Stages (Vtiger picklist)

New, Qualifying, Requirements Gathering, Demo POC, To Quote, Value Proposition, Negotiation, Ready to close, Monthy Billing, Mail confirmation, Execution pending, Closed Won, Closed Lost, Dormant, Payment Followup, Dropped, Inactive

## 7.4 Leads — Field Mapping

| Briefing Field | Vtiger API Name | Env Variable |
| --- | --- | --- |
| Assigned AM | assigned_user_id | VTIGER_FIELD_LEAD_OWNER |
| Company | company | VTIGER_FIELD_LEAD_ORG |
| Lead status | leadstatus | VTIGER_FIELD_LEAD_STATUS |
| Next follow-up date | NOT AVAILABLE in Vtiger Leads | VTIGER_FIELD_LEAD_FOLLOWUP_DATE (empty) |
| Notes / description | description | VTIGER_FIELD_LEAD_FOLLOWUP_DESC |

Important: Vtiger Leads module has no 'Next Followup date' custom field (confirmed via describe operation June 2026). Therefore get_overdue_followups returns deals only for overdue filtering. Leads are included via get_my_leads.

## 7.5 MCP Output Keys (what Claude sees)

### whoami response

email, display_name, owner_id, is_admin, scope

### Deal record

id, owner, deal_name, organisation_id, organisation_name, stage, amount, last_contacted_date, next_followup_date, next_followup_description

### Lead record

id, owner, organisation_name, status, next_followup_date, next_followup_description

# 8. What You Get in a Morning Briefing

When an AM asks Claude for a morning briefing, the following information can be assembled from MCP tool responses:

| Briefing Section | Source Tool | Data Included |
| --- | --- | --- |
| Signed-in AM identity | whoami | Email, Vtiger owner ID, admin flag, scope |
| Overdue / due-today deals | get_my_overdue_followups | Deal name, customer name, stage, follow-up date, next step |
| All open deals | get_my_deals | Deal name, customer, stage, amount, last contacted, follow-up |
| All leads | get_my_leads | Company name, status, description/notes |
| Prioritized action list | Claude synthesis | Claude ranks and formats for standup |

## 8.1 Filtering (Current State)

Server-side open-stage whitelist: available via VTIGER_OPEN_DEAL_STAGES (currently empty = all stages).

Terminal stage exclusion (Closed Won/Lost etc.): NOT server-side — applied in Claude prompt.

Recency window (e.g. 90 days): NOT server-side — applied in Claude prompt.

Lead status exclusion (Disqualified etc.): NOT server-side — applied in Claude prompt.

## 8.2 Recommended Demo Prompt

You have access to the Uniware Vtiger MCP connector.

STEP 1 — Call whoami to confirm who is signed in.
STEP 2 — Call get_my_overdue_followups.
STEP 3 — Call get_my_deals.
STEP 4 — Call get_my_leads.

Do not ask for a Vtiger owner ID — the server uses the signed-in Microsoft email.

FILTERING (apply in summary): Exclude terminal deal stages (Closed Won, Closed Lost, Dormant, Dropped, Inactive). Use organisation_name not IDs. Exclude Disqualified leads.

OUTPUT: Signed-in AM, overdue deals, open deals, active leads, Top 5 actions for today.

# 9. Security

## 9.1 Security Controls Implemented

| Control | Detail |
| --- | --- |
| Read-only | No Vtiger write operations in any tool |
| Microsoft Entra OAuth | AzureProvider; email mapped to Vtiger owner ID |
| Per-user data scope | Regular AMs see own data; admins see all (VTIGER_ADMIN_EMAILS) |
| Secrets in env only | .env never committed; Render dashboard for production |
| Field validation | Module/field names restricted to [A-Za-z0-9_] |
| SQL value escaping | _quote() escapes single quotes in query values |
| HTTPS | Render provides TLS termination |
| Vtiger session | Per-process session cache; login via standard Vtiger challenge |

## 9.2 Security with Render

Environment variables stored in Render dashboard (encrypted at rest by Render).

VTIGER_ACCESS_KEY and credentials never in source code.

Free tier: service sleeps on idle — reduces attack surface when not in use.

Public URL exposes only /health (no auth) and /mcp (API key if configured).

For demo: MCP_API_KEY was cleared to allow Claude connector (no-auth mode).

Risk: Without API key, anyone with /mcp URL can call tools. Re-enable MCP_API_KEY for production.

## 9.3 Security with Claude

Claude custom connector uses OAuth (Microsoft work account) via Entra ID.

Leave OAuth Client ID/Secret empty in Claude — server holds Azure credentials.

Claude does not store Vtiger credentials — only MCP server has them.

AM does not provide Vtiger owner ID — whoami and get_my_* tools use signed-in email.

Claude Free plan may hit capacity limits unrelated to MCP security.

## 9.4 Security with UptimeRobot

UptimeRobot only performs GET /health — no credentials sent.

Monitor URL is public health endpoint — no sensitive data exposed.

Does not access /mcp or Vtiger APIs.

502 incidents during cold start are availability issues, not security breaches.

## 9.5 Security Recommendations (Post-Demo)

Re-enable MCP_API_KEY on Render only if not using OAuth.

Ensure Azure client secret rotation before expiry (recommend 12 months).

Upgrade Render to paid tier for always-on + better SLA.

Rotate Vtiger access key if exposed.

Use Claude Team/Enterprise for org-controlled connector access.

# 10. Render Deployment

## 10.1 Service Configuration

| Setting | Value |
| --- | --- |
| Service name | Mcp_Vtiger_claude |
| Repository | github.com/Srimathi-8502/Mcp_Vtiger_claude |
| Branch | main |
| Runtime | Python 3 |
| Build command | pip install -r requirements.txt |
| Start command | PYTHONPATH=src uvicorn vtiger_mcp.main:app --host 0.0.0.0 --port $PORT |
| Health check path | /health |
| Plan | Free (spins down after ~15 min idle) |
| Region | Oregon (US West) |

## 10.2 Render Environment Variables

| Variable | Example / Value | Required |
| --- | --- | --- |
| VTIGER_BASE_URL | https://usp.od2.vtiger.com | Yes |
| VTIGER_USERNAME | dhana@uniware.net | Yes |
| VTIGER_ACCESS_KEY | (secret) | Yes |
| VTIGER_FIELD_DEAL_FOLLOWUP_DATE | cf_potentials_nextfollowupdate | Yes |
| VTIGER_FIELD_DEAL_FOLLOWUP_DESC | nextstep | Yes |
| VTIGER_FIELD_DEAL_LAST_CONTACTED | last_contacted_on | Yes |
| VTIGER_FIELD_DEAL_ORG | related_to | Yes |
| VTIGER_FIELD_LEAD_FOLLOWUP_DESC | description | Optional |
| VTIGER_FIELD_LEAD_FOLLOWUP_DATE | (empty — no field in CRM) | No |
| MCP_PUBLIC_BASE_URL | https://mcp-vtiger-claude.onrender.com | Yes |
| AZURE_TENANT_ID | (from IT) | Yes |
| AZURE_CLIENT_ID | (from IT) | Yes |
| AZURE_CLIENT_SECRET | (secret) | Yes |
| AZURE_REQUIRED_SCOPES | mcp-access | Yes |
| OAUTH_ALLOWED_DOMAIN | uniware.net | Yes |
| VTIGER_ADMIN_EMAILS | nirmal@uniware.net | Yes |
| MCP_API_KEY | (empty when using OAuth) | No |
| FASTMCP_STATELESS_HTTP | true | Auto via render.yaml |
| PYTHONPATH | src | Auto via render.yaml |

## 10.3 Deploy Steps

Push code to GitHub main branch.

Render auto-deploys on push (or Manual Deploy).

Set environment variables in Render dashboard.

Verify https://mcp-vtiger-claude.onrender.com/health returns healthy.

Verify https://mcp-vtiger-claude.onrender.com/ready shows oauth_enabled: true.

## 10.4 Render Free Tier Limitations

Service sleeps after ~15 minutes of no traffic.

Cold start takes 30–60 seconds — causes slow first MCP call.

502 Bad Gateway possible during wake-up.

0.1 CPU / 512 MB RAM — slow for large Vtiger queries.

Mitigation: UptimeRobot pings every 5 minutes to keep warm.

# 11. UptimeRobot Monitoring

## 11.1 Configuration

| Setting | Value |
| --- | --- |
| Monitor type | HTTP(s) |
| URL | https://mcp-vtiger-claude.onrender.com/health |
| Interval | 5 minutes (free plan minimum) |
| Expected response | HTTP 200 |
| Timeout | 60 seconds (recommended) |

## 11.2 Why /health and not /ready

/health always returns 200 — reliable Up status.

/ready returns 503 when MCP_API_KEY is empty — would show false Down.

## 11.3 Known Monitor Behaviour

502 incidents during Render cold start are transient (not a real outage).

After warm-up, response time ~175ms.

Early uptime % may be low until service stays consistently warm.

Optional: cron-job.org at 8:55 AM as extra pre-briefing warm-up.

# 12. Claude MCP Connector Setup

| Setting | Value |
| --- | --- |
| Connector name | Vtiger_MCP |
| URL | https://mcp-vtiger-claude.onrender.com/mcp |
| OAuth Client ID | Leave empty |
| OAuth Client Secret | Leave empty |

## 12.1 Connection Steps

Claude → Settings → Connectors.

Add custom connector (or delete old failed one and recreate).

URL: https://mcp-vtiger-claude.onrender.com/mcp (must include /mcp).

Leave OAuth fields empty in Claude (server handles Microsoft sign-in).

On first use, sign in with @uniware.net Microsoft work account.

New chat → enable Vtiger_MCP → send briefing prompt.

## 12.2 Common Connection Errors

| Error | Cause | Fix |
| --- | --- | --- |
| Couldn't register sign-in service | Claude expects OAuth; API key set on server | Clear MCP_API_KEY on Render |
| Couldn't reach MCP server | Wrong URL (missing /mcp) or cold start | Add /mcp; warm /health first |
| 502 Bad Gateway | Render waking up | Wait 60s; UptimeRobot keeps warm |
| Capacity constraints | Claude Free plan limit | Retry later or upgrade Claude |
| A bit longer... | MCP tools running (normal) | Wait; use shorter prompt |

# 13. Known Limitations (Phase 1)

Read-only — cannot log calls, update deals, or create records.

AM identified by Microsoft email — no owner ID in prompt (whoami confirms identity).

No lead overdue follow-up — Leads module lacks follow-up date field.

No server-side terminal stage or recency filtering.

Claude connector requires Microsoft OAuth setup in Azure Entra ID.

Render free tier cold starts cause 30–120s delays on first request.

Large deal/lead lists slow due to multiple Vtiger API round-trips.

organisation_name resolution adds extra Accounts queries per deal batch.

# 14. Phase 2 Roadmap

| Feature | Description |
| --- | --- |
| resolve_owner | Lookup Vtiger user ID by email/name (partially done via whoami) |
| create_activity | Log call/meeting back to Vtiger |
| update_followup | Set next follow-up date from Claude |
| Server-side stage filter | Exclude terminal stages in get_deals_by_owner |
| Server-side recency window | Filter by last_contacted_on age |
| Lead follow-up date | When CRM adds field, wire VTIGER_FIELD_LEAD_FOLLOWUP_DATE |
| OAuth for Claude | Proper auth without disabling API key |
| Render paid tier | Always-on, faster CPU |
| Scheduled briefing | 9 AM automated prompt via Claude Team/cron |
| Caching | Reduce repeated Vtiger login/query overhead |

# 15. Troubleshooting Guide

| Symptom | Check | Action |
| --- | --- | --- |
| /health fails | Render dashboard logs | Redeploy; check build errors |
| /ready 503 | missing_configuration list | Set required env vars on Render |
| Claude no tools | Connector enabled in chat? | Enable Vtiger_MCP; new chat |
| Empty deals | Not signed in or wrong email? | Call whoami; verify Microsoft email matches Vtiger |
| organisation_name null | related_to empty on deal? | Normal for deals without Account |
| Slow response | Cold start or many records? | Warm /health; shorter prompt |
| UptimeRobot Down | 502 during cold start? | Increase timeout; wait for warm |

# 16. Deliverables Completed

MCP server source code (Python 3.12, FastMCP)

Four MCP tools: whoami, get_my_leads, get_my_deals, get_my_overdue_followups

Microsoft Entra ID OAuth and per-user AM access control

Deal organisation name resolution (related_to → accountname)

GitHub repository: github.com/Srimathi-8502/Mcp_Vtiger_claude

GitLab repository: 192.168.1.195/genai/claude_vtiger_mcp

Render deployment: mcp-vtiger-claude.onrender.com

UptimeRobot monitor on /health every 5 min

README.md, docs/TECHNICAL.md

Vtiger_Claude_MCP.docx (summary doc)

Complete_MCP_Implementation.docx (this document)

Helper scripts: connection_check, describe_fields, describe_raw, test_tools

Confirmed Vtiger field mappings for Potentials (Deals)

Claude connector configured and tested

# 17. Key Contacts

| Role | Responsibility |
| --- | --- |
| Natasha | Claude connector, AM Copilot rollout, CRM field mapping |
| Dhana | Vtiger API credentials and access |
| Srimathi | MCP development, Render deploy, documentation |
| Divya / Leadership | Demo stakeholder (June 23) |

# Appendix A — Full Environment Variable Reference

| Variable | Value | Description |
| --- | --- | --- |
| ENVIRONMENT | production | Runtime mode |
| HOST | 0.0.0.0 | Bind address |
| PORT | 8000 (Render sets $PORT) | Listen port |
| LOG_LEVEL | INFO | Logging verbosity |
| FASTMCP_STATELESS_HTTP | true | Stateless MCP HTTP mode |
| MCP_PUBLIC_BASE_URL | https://mcp-vtiger-claude.onrender.com | Public OAuth base URL |
| AZURE_TENANT_ID | (secret) | Microsoft Entra tenant ID |
| AZURE_CLIENT_ID | (secret) | Entra app client ID |
| AZURE_CLIENT_SECRET | (secret) | Entra app client secret |
| AZURE_REQUIRED_SCOPES | mcp-access | OAuth scope for MCP access |
| OAUTH_ALLOWED_DOMAIN | uniware.net | Allowed sign-in email domain |
| VTIGER_ADMIN_EMAILS | nirmal@uniware.net | Emails with full CRM access |
| MCP_API_KEY | (empty with OAuth) | Legacy API key auth |
| MCP_AUTH_TOKEN | (optional) | FastMCP Bearer auth |
| VTIGER_BASE_URL | https://usp.od2.vtiger.com | Vtiger instance |
| VTIGER_USERNAME | API user email | Vtiger login |
| VTIGER_ACCESS_KEY | (secret) | Vtiger webservice key |
| VTIGER_LEADS_MODULE | Leads | Leads module name |
| VTIGER_DEALS_MODULE | Potentials | Deals module name |
| VTIGER_ACCOUNTS_MODULE | Accounts | Accounts module name |
| VTIGER_FIELD_ACCOUNT_NAME | accountname | Account name field |
| VTIGER_FIELD_LEAD_OWNER | assigned_user_id | Lead owner field |
| VTIGER_FIELD_LEAD_ORG | company | Lead company field |
| VTIGER_FIELD_LEAD_STATUS | leadstatus | Lead status field |
| VTIGER_FIELD_LEAD_FOLLOWUP_DATE | (empty) | No field in CRM |
| VTIGER_FIELD_LEAD_FOLLOWUP_DESC | description | Lead notes field |
| VTIGER_FIELD_DEAL_OWNER | assigned_user_id | Deal owner field |
| VTIGER_FIELD_DEAL_NAME | potentialname | Deal name field |
| VTIGER_FIELD_DEAL_ORG | related_to | Deal organisation ref |
| VTIGER_FIELD_DEAL_STAGE | sales_stage | Deal stage field |
| VTIGER_FIELD_DEAL_AMOUNT | amount | Deal amount field |
| VTIGER_FIELD_DEAL_LAST_CONTACTED | last_contacted_on | Last contacted |
| VTIGER_FIELD_DEAL_FOLLOWUP_DATE | cf_potentials_nextfollowupdate | Follow-up date |
| VTIGER_FIELD_DEAL_FOLLOWUP_DESC | nextstep | Follow-up description |
| VTIGER_OPEN_DEAL_STAGES | (empty) | Optional stage whitelist |

# Appendix B — Git Commit History (Key Milestones)

| Commit | Description |
| --- | --- |
| 49b69e6 | Initial commit: Vtiger MCP server |
| 8396173 | Add README with setup and deployment docs |
| 2bca5e4 | Deal org mapping, technical docs, field config |
| f901f6e | Resolve related_to to Account name for briefings |
| 48c092d | Azure OAuth and per-user AM access without owner IDs |
| acb8e42 | Document Leads follow-up limits |

# Part 2 — Project Journey & Technical History

**Document purpose:** Full technical history for leadership review — how the project started, what was tried, issues faced, solutions applied, and what the current code does.

**Audience:** Technical lead, IT, GenAI team

**Last updated:** June 2026

**Live service:** https://mcp-vtiger-claude.onrender.com

**Repository:** https://github.com/Srimathi-8502/Mcp_Vtiger_claude

## 1. Executive summary

We built a **read-only MCP (Model Context Protocol) server** that connects **Anthropic Claude** to **Uniware’s Vtiger CRM** so Account Managers (AMs) can ask for daily briefings in natural language.

The project evolved in two major phases:

| Phase | Approach | User experience |
| --- | --- | --- |
| **Phase 1 (initial)** | Shared MCP server + owner ID in prompt | AM had to know Vtiger ID (e.g. `19x6`) |
| **Phase 1.5 (current)** | Microsoft Entra ID OAuth + per-user access | AM signs in with `@uniware.net` email; no owner ID needed |

**Current state:** Code deployed on Render, Azure OAuth integrated, four MCP tools (`whoami` + three briefing tools), per-user data scoping enforced in server code.

## 2. Why we started — business goal

**Problem:** AMs spend time manually checking Vtiger for overdue follow-ups, open deals, and leads before daily standups.

**Solution:** An “AM Copilot” — AM opens Claude, asks *“Give me my morning CRM briefing”*, Claude calls our MCP server, server fetches live Vtiger data, Claude formats a prioritized action list.

Constraints agreed early:

Phase 1 is **read-only** (no create/update/delete in Vtiger)

Uniware Vtiger instance: `https://usp.od2.vtiger.com`

Deals module API name is **Potentials** (not `Deals`)

Deployment target: **Render.com** + **Claude custom connector**

## 3. Chronological timeline

### Stage 0 — Project bootstrap (commits `49b69e6` → `8396173`)

What we built:

Python 3.12 + FastMCP + Uvicorn ASGI server

Vtiger webservice client (`getchallenge` → MD5 → `login` → `query`)

Three MCP tools requiring **`owner` parameter** (Vtiger user ID)

`ApiKeyMiddleware` for optional `X-API-Key` auth

`/health` and `/ready` endpoints

Render deployment via `render.yaml`

First tool design:

| Tool | Input | Purpose |
| --- | --- | --- |
| `get_leads_by_owner` | `owner: str` | Leads for one AM |
| `get_deals_by_owner` | `owner: str` | Deals for one AM |
| `get_overdue_followups` | `owner: str` | Overdue follow-ups |

First auth approach:** Optional shared `MCP_API_KEY` — Claude sends same key for all users. **Could not identify individual AMs.

### Stage 1 — Vtiger field mapping & data quality (commits `2bca5e4` → `f901f6e`)

Work done:

Confirmed Vtiger API field names via `describe` scripts

Mapped deal follow-up field: `cf_potentials_nextfollowupdate`

Mapped deal org field: `related_to` (Account reference, not plain text)

Added **Account name resolution** — deals return `organisation_name` not just ID

Added `docs/TECHNICAL.md` architecture document

**Issue discovered:** Vtiger UI says “Deals” but API module is **`Potentials`**. Using `Deals` returns `ACCESS_DENIED`.

**Solution:** `VTIGER_DEALS_MODULE=Potentials` in config.

### Stage 2 — Leads follow-up limitation (commit `acb8e42`)

**Issue:** `get_overdue_followups` could not filter leads by follow-up date.

**Root cause:** Vtiger **Leads** module has **no “next follow-up date” field** (confirmed via `describe` operation). Only Potentials has `cf_potentials_nextfollowupdate`.

Solution:

Leave `VTIGER_FIELD_LEAD_FOLLOWUP_DATE` empty

`get_overdue_followups` returns **deals only** for overdue filtering

Leads still available via `get_leads_by_owner` / `get_my_leads` with status and description

**Status:** Documented as CRM limitation, not a code bug. Phase 2 depends on CRM adding a Leads date field.

### Stage 3 — Vtiger session reliability (commit `8ecfa80`)

**Issue:** Long-running server or idle periods caused Vtiger queries to fail with stale session errors.

**Symptoms:** `"session identifier"`, `"invalid session"`, `"session expired"` from Vtiger webservice.

Solution in `vtiger/client.py`:

Detect stale session error messages

Clear cached `sessionName`

Retry query once after re-login

**File:** `src/vtiger_mcp/vtiger/client.py` — `query_all()` retry loop

### Stage 4 — Per-user access without owner ID (commit `48c092d`)

**User requirement:** AMs should not type Vtiger owner ID in Claude prompts. Server should know who is asking. **Nirmal** gets full access; others see only their own data.

First approach considered:

| Option | Verdict |
| --- | --- |
| Shared API key | **Rejected** — cannot identify individual users |
| Owner ID in Claude prompt | **Rejected** — poor UX, error-prone |
| Google OAuth | **Possible** but Uniware uses **Microsoft 365** |
| **Microsoft Entra ID OAuth** | **Selected** — matches `@uniware.net` sign-in |

What we implemented:

| Component | File | Role |
| --- | --- | --- |
| Azure OAuth provider | `main.py` | `AzureProvider` from FastMCP |
| User identity resolver | `auth/users.py` | Email → Vtiger owner ID |
| New MCP tools | `tools/crm.py` | `whoami`, `get_my_*` |
| JWT pass-through | `middleware.py` | OAuth tokens not blocked by API key middleware |
| Azure env config | `config.py` | `AZURE_*`, `MCP_PUBLIC_BASE_URL` |
| Setup guide | `docs/CLAUDE_SETUP.md` | IT handoff for Entra ID |

New tool design:

| Tool | Input | Purpose |
| --- | --- | --- |
| `whoami` | none | Show signed-in email, owner ID, admin flag, scope |
| `get_my_leads` | optional `am_email` (admin only) | Leads for signed-in AM |
| `get_my_deals` | optional `am_email` (admin only) | Deals for signed-in AM |
| `get_my_overdue_followups` | optional `as_of_date`, `am_email` | Daily briefing |

### Stage 5 — Deployment & Claude connector (June 2026)

Actions:

Pushed `48c092d` to GitHub → Render auto-deploy

IT provided Azure Tenant ID, Client ID, Client Secret

Set Render environment variables

Registered Claude custom connector: Name + URL only (OAuth fields left empty in Claude UI)

UptimeRobot monitoring on `/health`

**Issue during deploy:** `MCP_PUBLIC_BASE_URL` was missing locally → `azure_oauth_enabled` stayed `false`.

**Solution:** Added `MCP_PUBLIC_BASE_URL=https://mcp-vtiger-claude.onrender.com` to `.env` and Render.

## 4. First approach vs current code — comparison

| Area | First approach | Current code |
| --- | --- | --- |
| **MCP tools** | 3 tools with `owner` param | 4 tools: `whoami` + 3 `get_my_*` |
| **User identity** | AM provides Vtiger ID in prompt | Microsoft email from OAuth token |
| **Authentication** | Optional shared `MCP_API_KEY` | Microsoft Entra ID (`AzureProvider`) |
| **Authorization** | None — any caller with key sees any owner | Email mapped to Vtiger user; data scoped per AM |
| **Admin access** | Not implemented | `VTIGER_ADMIN_EMAILS` (e.g. Nirmal) |
| **Claude connector** | URL + optional API key (problematic) | URL only; Microsoft sign-in on first use |
| **Deal org display** | Raw `related_to` ID | Resolved `organisation_name` from Accounts |
| **Session handling** | Single session, fail on expiry | Auto re-login on stale session |
| **Readiness check** | Required `MCP_API_KEY` | Requires Azure OAuth vars + Vtiger config |

## 5. Issues faced & solutions (complete log)

| # | Issue | Symptom | Root cause | Solution | Code / config |
| --- | --- | --- | --- | --- | --- |
| 1 | Wrong Vtiger module name | `ACCESS_DENIED` on describe | UI says “Deals”, API uses `Potentials` | `VTIGER_DEALS_MODULE=Potentials` | `config.py` |
| 2 | Deal shows ID not customer name | `organisation_id` only in JSON | `related_to` is Account reference | Batch lookup in Accounts module | `client.py` → `_resolve_account_names()` |
| 3 | No lead overdue follow-ups | Empty leads in overdue tool | No date field on Leads module | Skip lead date filter; document limitation | `.env` + docs |
| 4 | Vtiger session expires | Random query failures | Cached `sessionName` goes stale | Clear session + retry once | `client.py` → `query_all()` |
| 5 | AM must know owner ID | Bad UX, wrong data risk | No user identity in MCP layer | Azure OAuth + email mapping | `auth/users.py` |
| 6 | Shared API key insecure | All users same access | API key cannot identify user | Entra ID per-user sign-in | `main.py` AzureProvider |
| 7 | `MCP_PUBLIC_BASE_URL` missing | OAuth not enabled | `azure_oauth_enabled` needs 4 vars | Set public URL in env | Render + `.env` |
| 8 | Claude API key UI limited | 401 or OAuth confusion | Claude connector doesn’t use X-API-Key well | Use OAuth; leave `MCP_API_KEY` empty | `CLAUDE_SETUP.md` |
| 9 | Render cold start | 502, slow first call | Free tier sleeps after ~15 min idle | UptimeRobot ping `/health` every 5 min | Ops config |
| 10 | `/ready` 503 before Azure | `missing MCP_API_KEY` | Old code expected API key | Deploy new code; OAuth-aware `/ready` | `main.py` |
| 11 | Copilot vs Claude confusion | “MCP not possible” claim | Different Microsoft products | Copilot Studio supports MCP; we chose **Claude** | Documented in chat |
| 12 | Email ≠ Entra “ID” | IT confusion | Entra uses GUIDs + email login | Email is login identity; GUIDs are app config | `CLAUDE_SETUP.md` |
| 13 | Non-admin tries `am_email` | Access denied | Only admins can query other AMs | `AccessDenied` in `resolve_owner_scope()` | `auth/users.py` |
| 14 | Microsoft vs Google OAuth | Wrong IdP | Uniware uses Microsoft 365 | `AzureProvider` not `GoogleProvider` | `main.py` |

## 6. Module-by-module code reference

### 6.1 `src/vtiger_mcp/main.py` — Application entry point

**Purpose:** Bootstraps the MCP server, wires auth, registers tools and health routes.

Key logic:

configure_logging()
  → get_settings()
  → _build_mcp()          # AzureProvider if AZURE_* + MCP_PUBLIC_BASE_URL set
  → register_tools(mcp)   # binds whoami + get_my_* tools
  → /health, /ready routes
  → app = mcp.http_app(middleware=[ApiKeyMiddleware])

Auth priority (first match wins):

Azure Entra ID (`azure_oauth_enabled`)

Google OAuth (`google_oauth_enabled`) — optional fallback

Static token (`MCP_AUTH_TOKEN`)

No auth (development only)

**Production:** Azure Entra ID is active when all of these are set:

`AZURE_TENANT_ID`

`AZURE_CLIENT_ID`

`AZURE_CLIENT_SECRET`

`MCP_PUBLIC_BASE_URL`

### 6.2 `src/vtiger_mcp/config.py` — Configuration

**Purpose:** Loads all environment variables into typed `Settings` (Pydantic).

Important groups:

| Group | Variables | Purpose |
| --- | --- | --- |
| Runtime | `HOST`, `PORT`, `LOG_LEVEL`, `FASTMCP_STATELESS_HTTP` | Server behaviour |
| Azure OAuth | `AZURE_TENANT_ID`, `AZURE_CLIENT_ID`, `AZURE_CLIENT_SECRET`, `MCP_PUBLIC_BASE_URL` | Claude user sign-in |
| Access control | `VTIGER_ADMIN_EMAILS`, `OAUTH_ALLOWED_DOMAIN` | Who sees all data vs own data |
| Vtiger connection | `VTIGER_BASE_URL`, `VTIGER_USERNAME`, `VTIGER_ACCESS_KEY` | CRM API login |
| Field mapping | `VTIGER_FIELD_*` | Maps env names to Vtiger API field names |

Helper properties:

`azure_oauth_enabled` — true when Azure + public URL configured

`lead_select_fields()` / `deal_select_fields()` — dynamic SQL SELECT columns

`open_deal_stage_list` — optional stage filter for deals

### 6.3 `src/vtiger_mcp/middleware.py` — HTTP security layer

**Purpose:** Runs before every HTTP request (except public paths).

**Public paths (no auth):** `/health`, `/ready`, `/.well-known/*`

Logic:

If `MCP_API_KEY` is empty → allow all (OAuth handled by FastMCP)

If `Authorization: Bearer <JWT>` (3 dot-separated parts) → pass through to FastMCP OAuth

Otherwise validate `X-API-Key` or Bearer against `MCP_API_KEY`

**Why JWT pass-through:** Claude sends Microsoft OAuth tokens as Bearer JWTs. Middleware must not treat them as API keys.

### 6.4 `src/vtiger_mcp/auth/users.py` — User identity & access control

**Purpose:** Core of per-user access — maps Microsoft login email to Vtiger user.

Classes:

| Class | Role |
| --- | --- |
| `UserResolver` | Loads Vtiger Users, maps email → owner ID |
| `AuthenticatedUser` | Signed-in user: email, owner_id, is_admin |
| `AuthError` | Not signed in |
| `AccessDenied` | Not allowed (wrong domain, not in Vtiger, not admin) |

Flow:

get_access_token()                    # from FastMCP OAuth
  → read email from token claims      # email, preferred_username, or upn
  → check @uniware.net domain
  → load Vtiger Users table
  → match email to user_name / email1
  → check VTIGER_ADMIN_EMAILS
  → return AuthenticatedUser

`resolve_owner_scope(am_email, current_user)`:

Regular AM → always their own `owner_id`

Admin + no `am_email` → `None` (all data)

Admin + `am_email` → that AM’s `owner_id`

### 6.5 `src/vtiger_mcp/tools/crm.py` — MCP tools (Claude interface)

**Purpose:** Defines what Claude can call. Returns JSON strings.

| Tool | Auth required | Returns |
| --- | --- | --- |
| `whoami` | Yes | email, display_name, owner_id, is_admin, scope |
| `get_my_leads` | Yes | leads list scoped to user |
| `get_my_deals` | Yes | deals list scoped to user |
| `get_my_overdue_followups` | Yes | overdue leads + deals scoped to user |

**Error handling:** Never raises to Claude — returns `{"error": true, "tool": "...", "message": "..."}`

### 6.6 `src/vtiger_mcp/vtiger/client.py` — Vtiger CRM integration

**Purpose:** Only module that talks to Vtiger `webservice.php`.

Authentication handshake:

1. GET  ?operation=getchallenge&username=...
2. MD5(token + access_key)
3. POST operation=login
4. Receive sessionName
5. GET  ?operation=query&sessionName=...&query=SELECT ...

Key methods:

| Method | Purpose |
| --- | --- |
| `list_users()` | Load all Vtiger users for email mapping |
| `get_leads_by_owner(owner)` | `owner=None` → all leads (admin) |
| `get_deals_by_owner(owner)` | `owner=None` → all deals (admin) |
| `get_overdue_followups(owner, as_of)` | Date filter on follow-up fields |
| `query_all(query)` | Paginated LIMIT queries + session retry |
| `_resolve_account_names()` | `related_to` ID → `accountname` |

Security in queries:

User values → `_quote()` (SQL string escape)

Field/module names → `_validate_field()` (alphanumeric only)

### 6.7 `src/vtiger_mcp/logging_config.py` — Observability

**Purpose:** Configures stdout logging from `LOG_LEVEL` env var.

## 7. End-to-end MCP connection flow (current)

1. AM opens Claude → enables "Uniware Vtiger MCP" connector
2. AM asks: "Give me my morning CRM briefing"
3. Claude → POST https://mcp-vtiger-claude.onrender.com/mcp
4. If first time: Claude redirects AM to Microsoft sign-in (@uniware.net)
5. Microsoft Entra ID returns OAuth token to Claude
6. Claude sends tool call: get_my_overdue_followups
7. FastMCP validates JWT (AzureProvider)
8. tools/crm.py → get_authenticated_user()
   → email nirmal@uniware.net → Vtiger owner 19x6
9. VtigerClient queries Potentials WHERE follow-up date <= today
10. Account names resolved for related_to fields
11. JSON returned to Claude
12. Claude formats natural-language briefing for AM

**Optional first step:** Claude can call `whoami` to confirm identity before briefing.

## 8. Claude connector setup (actual steps used)

| Field in Claude UI | Value |
| --- | --- |
| Name | `Uniware Vtiger MCP` |
| Remote MCP server URL | `https://mcp-vtiger-claude.onrender.com/mcp` |
| OAuth Client ID | **Leave empty** |
| OAuth Client Secret | **Leave empty** |

OAuth is handled by the MCP server (Azure credentials on Render), not in Claude’s form.

## 9. Azure Entra ID setup (IT requirements)

| Step | Action |
| --- | --- |
| 1 | App registration: `Uniware Vtiger MCP` (single tenant) |
| 2 | Redirect URI: `https://mcp-vtiger-claude.onrender.com/auth/callback` |
| 3 | Expose API scope: `mcp-access` |
| 4 | Manifest: `"requestedAccessTokenVersion": 2` |
| 5 | Client secret (recommend 12-month expiry) |
| 6 | Admin consent granted |
| 7 | User assignment (all org or selected AMs) |

## 10. Render deployment configuration

| Variable | Purpose |
| --- | --- |
| `MCP_PUBLIC_BASE_URL` | OAuth callback base URL |
| `AZURE_TENANT_ID` | Uniware Entra tenant |
| `AZURE_CLIENT_ID` | App registration ID |
| `AZURE_CLIENT_SECRET` | App secret |
| `AZURE_REQUIRED_SCOPES` | `mcp-access` |
| `OAUTH_ALLOWED_DOMAIN` | `uniware.net` |
| `VTIGER_ADMIN_EMAILS` | `nirmal@uniware.net` |
| `VTIGER_BASE_URL` | `https://usp.od2.vtiger.com` |
| `VTIGER_USERNAME` | API user |
| `VTIGER_ACCESS_KEY` | API key (secret) |
| `VTIGER_FIELD_*` | CRM field mapping |
| `MCP_API_KEY` | **Empty** when using OAuth |

**Start command:** `PYTHONPATH=src uvicorn vtiger_mcp.main:app --host 0.0.0.0 --port $PORT`

## 11. Helper scripts & what they test

| Script | Purpose |
| --- | --- |
| `scripts/connection_check.py` | Vtiger login + optional MCP health |
| `scripts/mcp_check.py` | In-process ASGI test of `/health`, `/ready`, `/mcp` |
| `scripts/describe_fields.py` | Discover Vtiger field names |
| `scripts/describe_raw.py` | Full describe JSON for Leads/Potentials |
| `scripts/test_tools.py` | Direct VtigerClient exercise |
| `scripts/test_user_access.py` | Per-user scope with `MCP_DEV_USER_EMAIL` |
| `scripts/test_session_retry.py` | Stale session auto-recovery |
| `scripts/test_live_mcp.py` | Live MCP JSON-RPC smoke test (needs update for new tools) |
| `scripts/generate_complete_docx.py` | Generates `Complete_MCP_Implementation.docx` |

## 12. Git commit milestones

| Commit | Description |
| --- | --- |
| `49b69e6` | Initial Vtiger MCP server for Claude |
| `8396173` | README, setup, deployment docs |
| `2bca5e4` | Deal org mapping, field config, technical docs |
| `f901f6e` | Resolve `related_to` → Account name |
| `acb8e42` | Document Leads follow-up limits |
| `8ecfa80` | Vtiger session expiry retry |
| `48c092d` | **Azure OAuth + per-user access + whoami** |

## 13. What is still pending / known limitations

| Item | Status | Notes |
| --- | --- | --- |
| Lead overdue follow-ups | Blocked by CRM | No date field on Leads module |
| Server-side stage filter | Optional | `VTIGER_OPEN_DEAL_STAGES` empty = all stages |
| Terminal stage exclusion | Prompt-side | Claude filters Closed Won/Lost in summary |
| Write-back to Vtiger | Phase 2 | No create/update/delete |
| `test_live_mcp.py` | Outdated | Still references old `get_deals_by_owner` |
| Render free tier cold start | Ops issue | 30–60s first request after idle |
| Claude OAuth + Entra edge cases | Monitor | Rare `code: Field required` — retry connect |

## 14. Phase 2 roadmap (not implemented)

`create_activity` — log call/meeting to Vtiger

`update_followup` — set next follow-up from Claude

Server-side terminal stage and recency filters

Lead follow-up when CRM adds date field

Render paid tier for always-on

Scheduled 9 AM briefing automation

## 15. Related documentation files

| File | Contents |
| --- | --- |
| `docs/TECHNICAL.md` | Architecture and request flow (note: partially pre-OAuth) |
| `docs/CLAUDE_SETUP.md` | Claude + Entra ID connector setup for IT |
| `docs/PROJECT_JOURNEY_AND_TECHNICAL_HISTORY.md` | This document |
| `Complete_MCP_Implementation.docx` | Full project doc for stakeholders |
| `README.md` | Quick start and env reference |
| `.env.example` | All environment variables with comments |

## 16. Summary for leadership

**What we set out to do:** Connect Claude to Vtiger for AM daily briefings.

What we learned along the way:

Vtiger API naming differs from UI (Potentials vs Deals)

Leads module lacks follow-up date field

Shared API keys cannot secure per-user CRM access

Microsoft Entra ID is the right auth for `@uniware.net` users

Claude connector OAuth is server-side, not in Claude’s OAuth form fields

What works today:

AM signs into Claude with Microsoft work account

Server identifies AM by email — **no owner ID in prompt**

Each AM sees only their CRM data (Nirmal sees all)

Deals show customer names, not raw IDs

Service deployed, monitored, documented

Repository structure (current):

src/vtiger_mcp/
  main.py              ← Entry point, Azure OAuth, health routes
  config.py            ← All environment settings
  middleware.py        ← API key + JWT pass-through
  auth/users.py        ← Email → Vtiger user, admin scope
  tools/crm.py         ← whoami + get_my_* MCP tools
  vtiger/client.py     ← Vtiger login, queries, normalization
  logging_config.py    ← Logging setup
docs/                  ← Technical and setup documentation
scripts/               ← Testing and doc generation
render.yaml            ← Render deploy blueprint

End of document

# Part 3 — Technical Architecture & Request Flow

Source: docs/TECHNICAL.md. Diagram blocks (mermaid) appear as code. See the supplement below for the current OAuth tool set.

This document explains **where the application starts**, how modules connect, and the **end-to-end request flow** from Claude through this server to Vtiger CRM.

Phase 1 is intentionally **read-only**: three MCP tools query leads, deals, and overdue follow-ups. No write operations exist.

## 1. High-level architecture

┌─────────────┐     HTTP (MCP)      ┌──────────────────────┐     HTTP (webservice.php)     ┌─────────────┐
│   Claude    │ ──────────────────► │  vtiger_mcp (FastMCP)  │ ───────────────────────────► │  Vtiger CRM │
│  Connector  │   X-API-Key / Bearer │  Starlette + Uvicorn   │   session + vtiger query    │  (cloud)    │
└─────────────┘                     └──────────────────────┘                             └─────────────┘

| Layer | Module | Responsibility |
| --- | --- | --- |
| **Entry** | `main.py` | Bootstraps FastMCP, registers routes and tools, exposes ASGI `app` |
| **Config** | `config.py` | Loads `.env` / environment into typed `Settings` |
| **Security** | `middleware.py` | Validates `X-API-Key` or `Authorization: Bearer` on protected paths |
| **MCP tools** | `tools/crm.py` | Defines the three tools Claude can call; maps errors to JSON strings |
| **CRM client** | `vtiger/client.py` | Vtiger login, paginated queries, field normalization |
| **Observability** | `logging_config.py` | Stdout logging level from `LOG_LEVEL` |

## 2. Where the code starts (entry points)

There are **four** ways the process can start. All converge on the same ASGI application object: `vtiger_mcp.main:app`.

| Entry | Command / trigger | What runs |
| --- | --- | --- |
| **CLI script** | `vtiger-mcp` | `pyproject.toml` maps this to `vtiger_mcp.main:run` → Uvicorn |
| **Module direct** | `python -m vtiger_mcp.main` | `if __name__ == "__main__": run()` |
| **Uvicorn explicit** | `uvicorn vtiger_mcp.main:app --host 0.0.0.0 --port 8000` | Loads `app` directly (Docker, Render) |
| **Import / test** | `from vtiger_mcp.main import app` | Used by `scripts/mcp_check.py` for in-process ASGI tests |

### Docker / production start

CMD ["uvicorn", "vtiger_mcp.main:app", "--host", "0.0.0.0", "--port", "8000"]

`PYTHONPATH` must include `src` so `vtiger_mcp` resolves (set in Dockerfile, Render, or shell).

## 3. Bootstrap sequence (import order)

When Python loads `vtiger_mcp.main`, execution happens **top to bottom** before any HTTP request arrives:

main.py imported
    │
    ├─► configure_logging()          # logging_config.py — reads LOG_LEVEL
    │
    ├─► get_settings()               # config.py — loads .env once (lru_cache)
    │
    ├─► FastMCP(...) created         # optional StaticTokenVerifier if MCP_AUTH_TOKEN set
    │
    ├─► register_tools(mcp)          # tools/crm.py — binds 3 @mcp.tool handlers
    │       └─► VtigerClient()       # one client instance shared by all tools
    │
    ├─► @mcp.custom_route /health, /ready registered
    │
    ├─► FASTMCP_STATELESS_HTTP env set if configured
    │
    └─► app = mcp.http_app(middleware=[ApiKeyMiddleware])

**Key point:** Tools and routes are registered at **import time**, not per request. `VtigerClient` is created once when tools register; each tool call may open a new HTTP session to Vtiger inside `query_all`.

## 4. HTTP request flow

### 4.1 Incoming request path

sequenceDiagram
    participant Claude
    participant Uvicorn
    participant ApiKeyMiddleware
    participant FastMCP
    participant Tool as crm.py tool
    participant Vtiger as VtigerClient
    participant CRM as Vtiger webservice.php

    Claude->>Uvicorn: POST /mcp (or MCP stream endpoint)
    Uvicorn->>ApiKeyMiddleware: ASGI request
    alt path is /health or /ready
        ApiKeyMiddleware->>FastMCP: pass through (no auth)
    else MCP_API_KEY configured
        ApiKeyMiddleware->>ApiKeyMiddleware: check X-API-Key or Bearer
        alt invalid key
            ApiKeyMiddleware-->>Claude: 401 JSON
        end
    end
    ApiKeyMiddleware->>FastMCP: forward request
    FastMCP->>Tool: invoke tool (e.g. get_leads_by_owner)
    Tool->>Vtiger: get_leads_by_owner(owner)
    Vtiger->>CRM: getchallenge → login → query (paginated)
    CRM-->>Vtiger: records
    Vtiger-->>Tool: normalized list[dict]
    Tool-->>FastMCP: JSON string
    FastMCP-->>Claude: MCP tool result

### 4.2 Public vs protected routes

`ApiKeyMiddleware` (`middleware.py`) runs on **every** request except:

| Path | Auth required | Purpose |
| --- | --- | --- |
| `/health` | No | Liveness probe |
| `/ready` | No | Config completeness check |
| `/mcp` (and other MCP paths) | Yes, if `MCP_API_KEY` is set | Tool invocations |

If `MCP_API_KEY` is **empty**, middleware allows all traffic through (useful for local dev only).

Accepted credentials (checked in order):

Header `X-API-Key: <MCP_API_KEY>`

Header `Authorization: Bearer <MCP_API_KEY>`

Separately, if `MCP_AUTH_TOKEN` is set, FastMCP's `StaticTokenVerifier` enables native Bearer auth at the MCP protocol layer.

## 5. MCP tool layer (`tools/crm.py`)

`register_tools(mcp)` attaches three async functions to the FastMCP server.

### Tool registry

| Tool name | Client method | Input | Output shape |
| --- | --- | --- | --- |
| `get_leads_by_owner` | `VtigerClient.get_leads_by_owner` | `owner: str` | `{ owner, count, leads[] }` |
| `get_deals_by_owner` | `VtigerClient.get_deals_by_owner` | `owner: str` | `{ owner, count, deals[] }` |
| `get_overdue_followups` | `VtigerClient.get_overdue_followups` | `owner`, optional `as_of_date` | `{ owner, as_of_date, counts, leads[], deals[] }` |

### Design choices

**Return type is `str`**, not a Python dict. FastMCP serializes tool results for the model; this project returns **pre-serialized JSON** via `json.dumps`.

**Errors do not raise** to the MCP layer for `VtigerError`. They are caught and returned as JSON: `{"error": true, "tool": "...", "message": "..."}` so Claude always gets a structured response.

**Invalid date format** on `get_overdue_followups` returns a JSON error without calling Vtiger.

### Tool → client flow (example)

get_leads_by_owner("19x5")
    → client.get_leads_by_owner("19x5")
        → build vtiger SQL query with configured field names
        → query_all(query)
        → normalize each raw record via _normalize_lead()
    → json.dumps({ owner, count, leads })

## 6. Vtiger client (`vtiger/client.py`)

`VtigerClient` is the only module that talks to Vtiger. It uses **Vtiger's legacy webservice API** at `{VTIGER_BASE_URL}/webservice.php`.

### 6.1 Authentication flow

Vtiger does not use the access key directly. Each client session follows this handshake:

1. GET  ?operation=getchallenge&username=<VTIGER_USERNAME>
         ← { token }

2. accessKey = MD5(token + VTIGER_ACCESS_KEY)

3. POST operation=login&username=...&accessKey=<hashed>
         ← { sessionName }

4. Subsequent queries use sessionName

`_session_name` is cached on the `VtigerClient` instance for the lifetime of that object. Because `query_all` opens a **new** `httpx.AsyncClient` context per call, the session is re-established when the client instance is new; in practice the single shared client in `register_tools` keeps the session across tool calls in the same process.

### 6.2 Query execution and pagination

`query_all(query)`:

Ensures login (`_get_session`)

Appends `LIMIT offset, page_size` to the SQL-like query

Calls `operation=query` with `sessionName`

Accumulates records until a batch has fewer than `page_size` rows (max 100 per Vtiger limits)

Returns `list[dict]` of raw Vtiger field names → values

Page size comes from `VTIGER_QUERY_PAGE_SIZE` (capped at 100).

### 6.3 Query building per tool

**Leads** (`get_leads_by_owner`):

SELECT id, assigned_user_id, company, leadstatus, ... 
FROM Leads 
WHERE assigned_user_id = '19x5';

Field and module names are **not hardcoded** in queries — they come from `Settings` (`VTIGER_FIELD_*`, `VTIGER_LEADS_MODULE`).

**Deals** (`get_deals_by_owner`):

Same owner filter on `Potentials` (configurable module name)

If `VTIGER_OPEN_DEAL_STAGES` is set, adds `sales_stage IN ('Prospecting', ...)`

If stages list is empty, returns **all** deals for that owner regardless of stage

**Overdue follow-ups** (`get_overdue_followups`):

Runs **up to two** queries (leads and/or deals) depending on whether follow-up date fields are configured

Filter: `followup_date_field <= as_of_date` (default: server local `date.today()`)

Skips lead query entirely if `VTIGER_FIELD_LEAD_FOLLOWUP_DATE` is unset; same for deals

### 6.4 Security in query construction

User-supplied values (`owner`, dates, stage names) pass through `_quote()` (SQL string escaping).

Module and field names from config pass through `_validate_field` / `_validate_module` — only `[A-Za-z0-9_]` allowed. This blocks injection via misconfigured or malicious env values.

### 6.5 Response normalization

Raw Vtiger records use **CRM-specific field API names** (e.g. `cf_potentials_nextfollowupdate`). Normalizers map them to stable keys for Claude:

| Normalized key (leads) | Config source |
| --- | --- |
| `id` | always `id` |
| `owner` | `VTIGER_FIELD_LEAD_OWNER` |
| `organisation_name` | `VTIGER_FIELD_LEAD_ORG` |
| `status` | `VTIGER_FIELD_LEAD_STATUS` |
| `next_followup_date` | `VTIGER_FIELD_LEAD_FOLLOWUP_DATE` |
| `next_followup_description` | `VTIGER_FIELD_LEAD_FOLLOWUP_DESC` |

Deals follow the same pattern (`deal_name`, `stage`, `amount`, `last_contacted_date`, etc.).

## 7. Configuration (`config.py`)

`Settings` is a **Pydantic Settings** class:

Reads from environment variables and optional `.env` file

Cached via `@lru_cache` on `get_settings()` — one instance per process

`vtiger_base_url` trailing slash stripped automatically

Helper methods used by the client:

| Method | Used for |
| --- | --- |
| `vtiger_webservice_url` | Full URL to `webservice.php` |
| `open_deal_stage_list` | Parses comma-separated `VTIGER_OPEN_DEAL_STAGES` |
| `lead_select_fields()` | Dynamic `SELECT` column list for leads |
| `deal_select_fields()` | Dynamic `SELECT` column list for deals |

`/ready` in `main.py` mirrors required config: Vtiger URL/username/key, `MCP_API_KEY`, and at least one follow-up date field.

## 8. Readiness vs liveness

| Endpoint | Logic | HTTP status |
| --- | --- | --- |
| `/health` | Always returns `{"status": "healthy"}` | 200 |
| `/ready` | Builds `missing_configuration` list; `ready` or `degraded` | 200 or 503 |

Use `/health` for process-up checks (load balancer, Docker). Use `/ready` before routing Claude traffic in a new deployment.

## 9. End-to-end example: daily briefing

**Scenario:** Claude asks for overdue follow-ups for AM user `19x5`.

1. Claude connector → POST /mcp
   Headers: X-API-Key: <secret>

2. ApiKeyMiddleware validates key

3. FastMCP dispatches tool: get_overdue_followups(owner="19x5")

4. crm.py parses as_of_date (default today: 2026-06-11)

5. VtigerClient.get_overdue_followups:
   a. Lead query (if lead follow-up field configured):
      SELECT ... FROM Leads WHERE assigned_user_id = '19x5' AND cf_xxx <= '2026-06-11';
   b. Deal query (if deal follow-up field configured):
      SELECT ... FROM Potentials WHERE assigned_user_id = '19x5' AND cf_potentials_nextfollowupdate <= '2026-06-11';
   c. Each query paginated via LIMIT 0,100; LIMIT 100,100; ...

6. Records normalized to stable JSON keys

7. crm.py returns JSON string to FastMCP → Claude

8. Claude formats natural-language briefing for the Account Manager

## 10. Project file map

phase1_vtiger/
├── src/vtiger_mcp/
│   ├── main.py              ← START: app bootstrap, health routes, uvicorn entry
│   ├── config.py            ← Environment → Settings
│   ├── logging_config.py    ← Logging setup
│   ├── middleware.py        ← API key gate
│   ├── tools/
│   │   ├── __init__.py      ← Re-exports register_tools
│   │   └── crm.py           ← MCP tool definitions
│   └── vtiger/
│       ├── __init__.py
│       └── client.py        ← Vtiger webservice client
├── scripts/
│   ├── connection_check.py  ← External Vtiger + HTTP health probe
│   ├── mcp_check.py         ← In-process ASGI test of /health, /ready, /mcp
│   ├── describe_fields.py   ← Vtiger field discovery helper
│   └── test_tools.py        ← Direct tool/client exercise
├── Dockerfile               ← Container entry via uvicorn
├── render.yaml              ← Render.com deploy manifest
├── pyproject.toml           ← Package metadata + vtiger-mcp console script
├── requirements.txt         ← Pip dependencies
└── .env.example             ← Documented configuration template

## 11. Dependencies and frameworks

| Package | Role in this project |
| --- | --- |
| **fastmcp** | MCP server framework; exposes HTTP app, tool decorators, optional auth |
| **uvicorn** | ASGI server hosting `app` |
| **starlette** | Underlying HTTP (middleware, JSONResponse) |
| **httpx** | Async HTTP client for Vtiger webservice |
| **pydantic / pydantic-settings** | Typed configuration |
| **python-dotenv** | `.env` file loading (via pydantic-settings) |

## 12. Phase 1 boundaries (intentional limits)

**Read-only** — no `create`, `update`, `revise`, or `delete` Vtiger operations

**Three tools only** — scoped to AM briefing use cases

**Owner ID required** — Claude must know the Vtiger user ID; no user lookup tool yet

**Field names via env** — CRM custom fields (`cf_*`) must be configured before follow-up tools work fully

**Session per process** — no distributed session store; horizontal scale = one Vtiger login per worker

## 13. Extending the codebase

Typical extension points for Phase 2+:

| Change | Where to edit |
| --- | --- |
| Add a new MCP tool | `tools/crm.py` — new `@mcp.tool` + `VtigerClient` method |
| New Vtiger query logic | `vtiger/client.py` |
| New env / field mapping | `config.py` + `.env.example` |
| New public route | `main.py` — `@mcp.custom_route` |
| Stricter auth | `middleware.py` or FastMCP `StaticTokenVerifier` in `main.py` |

Keep tool handlers thin: validate inputs in the tool, put CRM logic in `VtigerClient`, keep configuration in `Settings`.

## Architecture supplement — current OAuth implementation

The following updates supersede any references in Part 3 to three owner-based tools (get_leads_by_owner, get_deals_by_owner, get_overdue_followups) or shared MCP_API_KEY as the primary auth model.

### Current MCP tools (4)

| Tool | Auth | Purpose |
| --- | --- | --- |
| whoami | OAuth required | Signed-in email, Vtiger owner ID, admin flag, scope |
| get_my_leads | OAuth required | Leads for signed-in AM (admin: all or am_email filter) |
| get_my_deals | OAuth required | Deals for signed-in AM (admin: all or am_email filter) |
| get_my_overdue_followups | OAuth required | Overdue deals/leads for signed-in AM (admin: all or am_email filter) |

### Auth stack (production)

Claude sends Bearer JWT from Microsoft Entra ID sign-in.

ApiKeyMiddleware passes JWT through (does not treat it as MCP_API_KEY).

FastMCP AzureProvider validates token.

auth/users.py maps email → Vtiger Users → owner_id.

VTIGER_ADMIN_EMAILS grants all-data scope (e.g. nirmal@uniware.net).

### Module responsibilities

| Module | Responsibility |
| --- | --- |
| main.py | FastMCP bootstrap, AzureProvider, /health, /ready |
| config.py | Settings, azure_oauth_enabled, field mapping |
| middleware.py | API key gate + JWT pass-through |
| auth/users.py | UserResolver, get_authenticated_user(), owner scope |
| tools/crm.py | whoami + get_my_* MCP tools |
| vtiger/client.py | Vtiger login, queries, normalization, session retry |
| logging_config.py | Stdout logging from LOG_LEVEL |

### OAuth-aware request flow

AM enables Uniware Vtiger MCP connector in Claude and signs in with @uniware.net.

Claude POST /mcp with tool call (e.g. get_my_overdue_followups).

Azure OAuth validated; email extracted from token claims.

VtigerClient logs in and runs paginated queries scoped to owner_id.

Deals: related_to resolved to organisation_name via Accounts module.

JSON returned to Claude for natural-language briefing.

# Part 4 — Claude Connector & Microsoft Entra ID Setup

This server identifies each Account Manager by their **work email** when they connect Claude. Users do **not** need to type a Vtiger owner ID in the prompt.

**Recommended for Uniware:** **Microsoft Entra ID** (Azure AD), since your team uses **Microsoft 365** (`@uniware.net`).

## Access rules

| User | Email example | CRM scope |
| --- | --- | --- |
| Regular AM | `divya@uniware.net` | Own leads, deals, overdue follow-ups only |
| Admin (Nirmal) | `nirmal@uniware.net` | All AM data; can optionally filter by `am_email` |

Configured via `VTIGER_ADMIN_EMAILS=nirmal@uniware.net`.

## MCP tools (no owner ID needed)

| Tool | What it does |
| --- | --- |
| `whoami` | Shows signed-in email and whether user is admin |
| `get_my_leads` | Leads for the signed-in AM |
| `get_my_deals` | Deals for the signed-in AM |
| `get_my_overdue_followups` | Daily briefing for the signed-in AM |

Example Claude prompt:

Give me my morning CRM briefing — overdue follow-ups, open deals, and leads.

## Option A — Microsoft Entra ID (recommended)

Give this section to your **IT / Microsoft 365 admin**.

### 1. Create an App Registration

Azure Portal → **Microsoft Entra ID** → **App registrations** → **New registration**

| Field | Value |
| --- | --- |
| Name | `Uniware Vtiger MCP` |
| Supported account types | **Single tenant** (Uniware only) |
| Redirect URI | Web → `https://mcp-vtiger-claude.onrender.com/auth/callback` |

### 2. Expose an API scope

App registration → **Expose an API**

Application ID URI: keep default `api://{client-id}`

**Add a scope:**

Scope name: `mcp-access`

Who can consent: Admins and users (or Admins only)

Display name: `Access Uniware Vtiger MCP`

### 3. Set access token version 2

App registration → **Manifest** → set:

"api": {
  "requestedAccessTokenVersion": 2
}

Save.

### 4. Create a client secret

App registration → **Certificates & secrets** → **New client secret** → copy the value immediately.

### 5. Note these values for Render

From **Overview**:

| Azure value | Render env var |
| --- | --- |
| Application (client) ID | `AZURE_CLIENT_ID` |
| Directory (tenant) ID | `AZURE_TENANT_ID` |
| Client secret | `AZURE_CLIENT_SECRET` |

### 6. Control who can use it (IT)

Option 1 — Entire org (simplest)

Enterprise Application → **Properties** → **User assignment required?** = **No**

→ Any `@uniware.net` user who can sign in to Claude can connect.

Option 2 — Specific AMs only (recommended)

Enterprise Application → **Properties** → **User assignment required?** = **Yes**

→ **Users and groups** → assign only the Account Managers who should use Claude.

Also grant **admin consent** once:

Enterprise Application → **Permissions** → **Grant admin consent for Uniware**.

### 7. Server environment variables (Render)

MCP_PUBLIC_BASE_URL=https://mcp-vtiger-claude.onrender.com
AZURE_TENANT_ID=<Directory tenant ID>
AZURE_CLIENT_ID=<Application client ID>
AZURE_CLIENT_SECRET=<client secret>
AZURE_REQUIRED_SCOPES=mcp-access
OAUTH_ALLOWED_DOMAIN=uniware.net
VTIGER_ADMIN_EMAILS=nirmal@uniware.net
MCP_API_KEY=

`MCP_PUBLIC_BASE_URL` must match your public HTTPS URL exactly (no trailing slash).

### 8. Register in Claude

Claude → **Settings** → **Connectors** → **Add custom connector**

**URL:** `https://mcp-vtiger-claude.onrender.com/mcp`

**Authentication:** OAuth (Microsoft / work account)

Each AM signs in with their **@uniware.net** Microsoft account

Enable the connector in a new chat

## Option B — Google OAuth (only if Uniware uses Google login)

Use this only if your `@uniware.net` mail actually signs in via Google Workspace.

MCP_PUBLIC_BASE_URL=https://mcp-vtiger-claude.onrender.com
GOOGLE_OAUTH_CLIENT_ID=...
GOOGLE_OAUTH_CLIENT_SECRET=...
GOOGLE_OAUTH_ALLOWED_DOMAIN=uniware.net

Redirect URI in Google Cloud: `https://mcp-vtiger-claude.onrender.com/auth/callback`

## Claude project instructions

You have access to the Uniware Vtiger MCP connector.

- Never ask the user for a Vtiger owner ID.
- Call whoami once if you need to confirm who is signed in.
- For daily briefings, call get_my_overdue_followups, then get_my_deals and get_my_leads.
- The server enforces access: each AM only sees their own CRM data unless they are an admin.

## How identity maps to Vtiger

AM signs in to Claude with Microsoft (`nirmal@uniware.net`)

MCP server reads email from the OAuth token (`email`, `preferred_username`, or `upn`)

Email is matched to a Vtiger `Users` record

That user's owner ID (e.g. `19x6`) is used automatically

If email is in `VTIGER_ADMIN_EMAILS`, full CRM access is granted

## Local testing (without Claude)

MCP_DEV_USER_EMAIL=dhana@uniware.net

set PYTHONPATH=src
python scripts/test_user_access.py

## Troubleshooting

| Issue | Fix |
| --- | --- |
| "Sign in is required" | Set Azure env vars on Render; reconnect Claude connector |
| Microsoft login works but Claude fails | Redirect URI must be exactly `.../auth/callback`; use FastMCP ≥ 2.13.3 |
| "No Vtiger user found for email" | Vtiger `Users.user_name` must match Microsoft email |
| User denied at login | IT must assign user to Enterprise App (if assignment required) |
| Dhana sees everyone's data | Check `VTIGER_ADMIN_EMAILS` — only Nirmal should be listed |
| `code: Field required` in Claude | Known Claude + Entra edge case; retry connect; verify admin consent |

## IT handoff checklist

App registration created (single tenant)

Redirect URI: `https://mcp-vtiger-claude.onrender.com/auth/callback`

Scope `mcp-access` exposed under **Expose an API**

`requestedAccessTokenVersion` = `2` in manifest

Client secret created and shared securely with dev team

Admin consent granted

User/group assignment configured (all AMs or selected AMs)

Render env vars set (`AZURE_*`, `MCP_PUBLIC_BASE_URL`)

`/ready` returns `"oauth_provider": "azure"`